Fall 2024 Capstone Weekly Report

Jeet Kumar (jk32@hood.edu)

WEEK 14 (DEC 2 – DEC 7)

A. Weekly Accomplishments

1) Finalized thesis and performed final presentation

2) Final submission of project

WEEK 13 (NOV 25 – DEC 2)

A. Weekly Accomplishments

1) Formatting of thesis

2) Final Conclusion statement

3) Added the appendix of installing IDE and changing python files

B. Problems/Issues

1) Hoping to finalize oral presentation and submission but unaware of when that will take place

C. Next week’s planned work

1) Final submission of work

WEEK 12 (NOV 18 – NOV 25)

A. Weekly Accomplishments

1) Readied the final draft of thesis paper and submitted to Dr. Dimitoglou for secondary review

B. Problems/Issues

1) Hoping major changes to the thesis are not needed

C. Next week’s planned work

1) Final corrections to the thesis

2) Conclusion and Appendix

WEEK 11 (NOV 11 – NOV 18)

A. Weekly Accomplishments

1) Appended the changes that Dr. Dimitoglou mentioned

2) Organized files for submission

3) Made changes and updated the python files

B. Problems/Issues

1) Python files are not completely done and will need to be prioritized

C. Next week’s planned work

1) Ready the final draft for submission

WEEK 10 (NOV 4 – NOV 11)

A. Weekly Accomplishments

1) Prepared the thesis for secondary review

2) Prepared the midterm presentation

3) Created a script

B. Problems/Issues

1) Will need to focus on readying the doc for final reviewal

C. Next week’s planned work

1) Finalize submission for Proposed Solution submission

WEEK 9 (OCT 28 – NOV 4)

A. Weekly Accomplishments

1) Finished Proposed Solution submission

B. Problems/Issues

1) Will need to check for major correction and grammatical errors

C. Next week’s planned work

1) Finalize for midterm review

WEEK 8 (OCT 21 – OCT 28)

A. Weekly Accomplishments

1) Focused primarily on finalizing the python coding files since that will provide the output for the entire thesis paper

B. Problems/Issues

1) Coding needs to properly commented and finalized

2) Output needs to be polished

C. Next week’s planned work

1) Focus on finishing the thesis proposed solution section

WEEK 7 (OCT 14 – OCT 21)

A. Weekly Accomplishments

1) Finalized Introduction submission

B. Problems/Issues

1) Need to speed up my timetable

C. Next week’s planned work

1) Finalize references and organize

2) Work on next week’s submission

WEEK 6 (OCT 7 – OCT 14)

A. Weekly Accomplishments

1) Made progress on this week’s submission

2) Found a lot more references and spent a lot of time incorporating them in the thesis

B. Problems/Issues

1) Need more time to finalize submission

C. Next week’s planned work

1) Finalize introduction submission

WEEK 5 (SEP 30 – OCT 7)

A. Weekly Accomplishments

1) Finalized submission on time

2) Made changes based on Dr.’s advice

B. Problems/Issues

1) Will need time to find more references

C. Next week’s planned work

1) Finalize next submission

WEEK 4 (SEP 23 – SEP 30)

A. Weekly Accomplishments

1) Finalized Literature Review submission

B. Problems/Issues

1) Found articles and submitted the work but will need to work faster since I am behind schedule

C. Next week’s planned work

1) Finalize next submission

WEEK 3 (SEP 16 – SEP 23)

A. Weekly Accomplishments

1) I found a lot of research papers and scholarly articles which are pertinent to my topic but some are unavailable and locked to view

B. Problems/Issues

1) I will need to do more research and find more viewable articles since they need to submitted alongside the final submission package

C. Next week’s planned work

1) Finalize submission

WEEK 2 (SEP 9 – SEP 16)

A. Weekly Accomplishments

1) found some articles

B. Problems/Issues

1) Finding it very tough to find proper articles for submission

C. Next week’s planned work

1) Finalize Literature Review submission

WEEK 1 (SEP 2 – SEP 9)

A. Weekly Accomplishments

1) I have selected my topic and got it approved from Dr. Dimitoglou and will now being my research

B. Problems/Issues

1) Need to find more articles for literature review

C. Next week’s planned work

1) Finalize submission for next module

2) Do more research